Roadmap

The roadmap is used to plan out (and log) features for each tagged version of the game. Git tags will be used as well so a simple “git checkout tags/v0.1.0” can be used to check what the code was like at a certain point.

Contents

[V0.1.0 2](#_Toc474396511)

[Final version for V0.0.X 2](#_Toc474396512)

[V0.0.4 2](#_Toc474396513)

[V0.0.3 3](#_Toc474396514)

[V0.0.2 3](#_Toc474396515)

[V0.0.1 3](#_Toc474396516)

[V0.2.0 4](#_Toc474396517)

[V0.1.4 6](#_Toc474396518)

[V0.1.3 7](#_Toc474396519)

[V0.1.2 8](#_Toc474396520)

[V0.1.1 8](#_Toc474396521)

[V0.3.0/V1.0.0 9](#_Toc474396522)

[Chronological Order of Development 10](#_Toc474396523)

# V0.1.0

This version should have the raw foundation of the game, including the GUI for the player, the class to represent a game board, a few pre-requisites for AI, and a way to represent a tree of moves.

Goals:

* Have a class to represent the game board **[V0.0.2]**
* Have a basic controller class setup for the Player (AI will come later) to interact with the board via a GUI **[V0.0.3]**
* The GUI should at the moment, only bother displaying the game board, as well as who’s turn it is **[V0.0.3]**
* The game board class should have the basic game rules implemented (can only place pieces on empty spaces. Game is won if 3 pieces are in a row, etc.) **[V0.0.2]**
* Have a way to hash the game board **[V0.0.1]**
* Have a way to represent a tree of moves (the Node class and the MoveTree class provide this) **[V0.0.1]**
* Have a way to calculate the statistically best path of moves to make (Average.statisticallyBest sorts this out, I know it’s a bit strange to have this before working on the AI, but I just needed it out the way) **[V0.0.1]**
* Allow any Node class to be serialised/unserialised. **[V0.0.1]**

## Final version for V0.0.X

The final version of every Minor version update should contain general clean-ups/refactoring of code. The final version is generally also the next minor version. So the version 0.0.4 is also v0.1

Goals:

* Remove the ‘MoveTree’ class. First, create a Node.root property to create an empty node (suitable as a root). Then, move the MoveTree.walk function into the Node class, since it makes more sense and provides more flexibility there. **[Done in V0.0.2]**
* Use the ‘Board’ class as a namespace for the ‘Hash’ class. So ‘Hash’ becomes ‘Board.Hash’. This better reflects its purpose, and becomes consistent with ‘Board.Piece’. **[Done in V0.0.4]**
* ~~Change ‘Node’ and ‘Hash’ to be created using~~ [~~Object Initialisers~~](https://msdn.microsoft.com/en-us/library/bb384062.aspx)~~, as it creates cleaner (and clearer) code.~~ **(After a change of thought, this could be more of a burden, as it would require me to make some read-only properties non-read-only, and would make lines look bloated)**

## V0.0.1

Achieved:

* Have a way to hash the game board
* Have a way to represent a tree of moves
* Have a way to calculate the statistically best path to make
* Included this document

## V0.0.2

Achieved:

* Add basic serialisation support.
* Add the ‘Board’, and ‘Controller’ classes, with very basic tests. (This was a lot of code)
* Implement serialisation for the ‘Hash’ and ‘Node’ class.
* Remove the ‘MoveTree’ class, and move its functionality to ‘Node’.

MoveTree was removed because it wasn’t offering any special functionality that I couldn’t just put inside ‘Node’. A special ‘Node.root’ function was made to replace usage of ‘MoveTree.root’.

## V0.0.3

Achieved:

* Add support for running a thread for all the game logic, and providing a way for the two threads to speak to each other.
* Add a GUI, and a controller to let the player interact with the board.
* Add code to handle when two controllers tie.
* Fixed a bug in the win checking code. It was checking a wrong slot when checking “Top right to bottom right”.

When deciding how the game loop should work, there were 3 different ideas that came to mind.

The first idea was to run the game logic in the same thread as the GUI. However, with the way the game loop works and is structured, it would cause the GUI to freeze and prevent the user from actually interacting with the game. This obviously was not ideal.

The second idea, and the one I went with, was to use a separate thread for the game logic, and provide a way (in this case, a thread-safe queue) to allow the GUI thread to communicate with the game thread.

The final idea was using C#’s support for asynchronous tasks. However, in my past experience with asynchronous code (In C#, at least), I haven’t ever been able to structure things in a sane way, and usually end up with a buggy, unreadable mess. So, I decided to avoid it.

## V0.0.4

Achieved:

* Put the ‘Hash’ class under the ‘Board’ namespace, so it is used like ‘Board.Hash’.

My reason behind this decision is because, in my eyes, the code is more structured like this.

# V0.2.0

This version should be an unpolished version of what the final game will be like. This version should include at least 1 AI mode, a move tree which the AI uses to decide it’s move (and a way to load/save this data to a file), ~~and better management for when the game thread throws an exception.~~

Goals:

* Have at least 1 controller for the AI, which should use the ‘Average.statisticallyBest’ function to determine its next move. **[V0.1.2]**
* Create a static class which contains the code for interacting with the file system. The reason for a separate class is to allow a cleaner interface for the rest of the code, as well as separating file input/output code from things such as the AI. Example = ‘var move\_tree = GameFiles.loadMoveTree(MoveTrees.Global);’ to load the global move tree, the AI doesn’t need to know the specifics of it such as the file name, so the GameFiles class is used as an abstraction. **[V0.1.3]**
* ~~Provide a function inside of MainWindow for the game thread to call whenever an unhandled exception occurs (this function is called using the window’s dispatcher). The game~~ **~~should not crash~~** ~~due to its own mistakes, so any exception thrown must be reported and fixed. The game~~ **~~is only allowed to crash~~** ~~if, for example, the user decides to corrupt one of the files used by the game, and the game chokes when loading it. In short,~~ **~~crash due to the user, not due to buggy code.~~** ~~But even then, it’s ideal to just display an error message instead of crashing, since the program should still be in a valid state from a user error. [~~**Never mind, seems the program will crash regardless of what thread throws it. Which is the desired behaviour.] [V0.1.3 sort of implements this though]**
* Modify the ‘Node.walk’ function so it will instead, now allow a function to be called on every node that is walked to. The old functionality can still be replicated because the new functionality will allow much more flexible code, and will allow new opportunities. **[V0.1.1]**
* Provide an easy to use interface in the class described in the 2nd bullet point to save/load arbitrary trees of nodes.

Possible api = “GameFiles.saveTree(myRootNode, “super\_tree”);”,

“var root = GameFiles.loadTree(“super\_tree”)” **[V0.1.3]**

* Provide a way to merge the data from one move tree into another. For example, say I gave my friends the current version of my project to play with, and then I asked them for their AI move trees so I could merge them all into my personal AI move tree. This would allow for the AI to make use of more data. The algorithm the AI uses in onMatchEnd could be turned into a function for this. **[V0.1.3]**
* Provide a separate debug window that an AI can hook up into to allow a Graphical representation of their move tree to be seen, as well as tools to modify the tree. This window can also be used so the AI can report back any info I need. **[V0.1.2, no functionality to edit the node tree]**
* Using the algorithm used in “Average.statisticallyBest”, create a function such as ‘Node.walkEveryPath’ which will go over every possible path found in the tree, and perform an ‘Action<List<Node>>’ on every path found. **[V0.1.1]**

List of bugs that need fixing:

|  |  |
| --- | --- |
| Description | Status |
| When a match isn’t being performed, the player can queue up moves by pressing any of the slots. This will create a backlog of PlayerSelectMessages. Fixing it should be as easy as clearing the message queue anytime the player controller’s onDoTurn function is called. | Fixed in 0.1.4 |
| [Nothing will be done about this, unless I have time after everything else. The AI as it stands suffices for the project.] The AI, because it lacks enough data, will always start in the same position when the ‘doStatisticallyBest’ function is being used. I’m not too sure how to remedy this as of now… | Won’t be fixed |
| If an exception is thrown in the game thread, then the game thread will end early and the UI will effectively be doing nothing. This will just require changing where the try-catch is, as well as resetting some variables. | Fixed in 0.1.4 |
| The exception thrown in the Game thread, which is used to stop the thread when the window is closed, is passed into MainWindow.reportException. So, an error box appears every time the window is closed. This will simply require checking what exception is thrown, and preventing the one we don’t want from being passed. | Fixed in 0.1.4 |
| When the AI wins a round, the GUI doesn’t get updated to show where the AI put their winning piece. I’m pretty sure a single line of code will fix this. | Fixed in 0.1.4 |

## V0.1.1

Achieved:

* Display the current version of the project within the window’s title. E.g. “CS Project v0.1.1 prototype”. If “prototype” is displayed, then it is an incomplete version. So “v0.1.1 prototype” is an incomplete version of version 0.1.1, whereas “v0.1.1” would be the final, complete version of version v0.1.1.
* Create ‘Node.walkEveryPath’ which is a function based off of the algorithm used in ‘Average.statisticallyBest’. This function allows code to perform an action on every possible path in the tree. ‘Average.statisticallyBest’ was modified to use this new function.
* Modify ‘Node.walk’ to allow an action to be performed on every node walked to.

This version of the game will not have a single noticeable difference when playing the game, since this is exclusively backend stuff (that for the most part, isn’t even used yet). It focuses more on making it easier to write code that traverses a node tree, which will be very beneficial for the near future for the AI/any other algorithm that uses the node tree.

## V0.1.2

Achieved:

* Create Config.versionString, which stores a string representing the current version of the game. Every window will have this string appended to its title.
* Add a Debug window which can be used to visually see a tree of nodes.
* Add a ‘Start Match’ button which will start a new match between the AI and the player.
* Modify the Controller base class so that onAfterTurn and onMatchEnd are given the current state of the board, and the index of the last piece placed. This is so the controllers don’t have to track this information themselves, which creates bugs. It also means they can be certain the data is correct.
* Add an ‘AI’ controller, which currently has a ‘doRandom’ and ‘doStatisticallyBest’ mode.

This update is the first on to feature the AI’s main mode, ‘doStatisticallyBest’, in action. Currently the AI can’t load data from previous sessions, so it has to remake its global tree from scratch each time the program is run.

The AI, once it has played one winning match, will always try to place its first piece in the exact same position as the first winning match. This is simply because there’s not enough data for the AI to work with.

I will have to figure out a way to try and get the AI to randomise whether it uses ‘doStatisticallyBest’ one match, and ‘doRandom’ another match, so it has more data to work off of.

Another solution might be to pre-create a global tree, with one winning path for each starting position the AI could use. He should then have enough data to properly choose any of the slots to start off with.

## V0.1.3

Achieved:

* Exceptions thrown in the game thread will trigger a message box to appear in the UI thread, detailing the exception. In debug mode, this message box contains a stack trace. Ideally, this should only ever be seen in cases of I/O issues (such as a game file being corrupt). Any other kind of exception should require a fix in the code to prevent it. Despite saying I wouldn’t do this, it’s more user-friendly to say something’s gone wrong, rather than being silent and having the program not act correctly.
* Add the GameFiles class, which currently allows code to save and load trees by using names. GameFiles.saveTree(“MyTree”, root) | var root = GameFiles.loadTree(“MyTree”)
* Modify the AI to save and load its global move tree using the GameFiles class.
* Add Node.merge, which is a static function used to merge a ‘source’ node tree into a ‘destination’ node tree. The AI was originally using this algorithm to merge its local move tree into its global move tree. The original algorithm had no support for if the ‘source’ node tree had more than 1 path, so that support was added.

After this version, all that’s left will be bug fixes and changes to the algorithm the AI uses. After those are done, then the UI/overall experience needs to be polished (V0.3.0 will have the details). Once that’s all done, then the game is in a finished state (V1.0.0).

I was surprised (as well as happy) to find that the AI worked perfectly fine, without any issues, when I added the code to save/load. It makes me feel it’s at the very least coded in a good way. It also confirms to me that GameFiles’ interface is simple enough, as only 5 lines of code was needed (2 lines were calls to the GameFIles class, 2 were for error checking, 1 was adding a variable. Comments are not included in this number).

The debug windows + the unit tests for GameFiles makes me certain that all the data is being written/read in correctly.

## V0.1.4

Achieved:

* Fixed a bug where, if the AI placed the last piece of the match, then the GUI wouldn’t update to display where the AI put its piece.
* Fixed a bug where, if the player spam clicks empty slots on the 3x3 grid, it will queue up all of the moves and perform them one at a time.
* Add a toolbar at the top of the GUI. Currently the only menu to select is ‘Debug’, which contains debug functions relevant for testing.
* Add a debug function into the debug menu which causes the game thread to throw an exception. This is used to test how the game thread handles exceptions.
* Fixed a bug where, if the game thread threw an exception, then the game thread would be terminated; making the game unresponsive (it wouldn’t crash, but it wouldn’t do anything since the game thread won’t be there to process things). (This is also where the debug menu is useful)
* Fixed a bug where an error box is shown anytime the game is closed.
* Add Board.predict, which is a function used to ‘place’ a piece on the board temporarily to ‘predict’ the result of the match.
* Add a new mode to the AI, “doWinBlockCheck”, where the AI determines if it can either win this turn, or block the player from winning this turn. However… This mode has been disabled and won’t be used by the AI(Explained below).
* If the AI selects a path that has less than 25% chance of winning, then there’s a 25% chance of the AI using ‘doRandom’ for a single turn. This prevents the AI from going down paths that generally make it lose, without locking the path out complete from the AI’s view.
* When the game isn’t built in debug mode, prevent the node debug windows from being created.

I made the decision to disable the ‘doWinBlockCheck’ mode because first of all, it made winning pretty difficult (while its behaviour was much more human-like, I found myself tying too much for my liking).

After disabling the code that blocks the player from winning, the AI felt much better to fight against; however, I felt that the ‘doStatisticallyBest’ mode (the main focus of the project) was just put out of focus. It was simply there to help guide the AI on a path where ‘doWinBlockCheck’ would make the AI win, which just doesn’t ‘feel’ quite right, considering ‘doStatisticallyBest’ is what the AI should be relying on.

# V0.3.0/V1.0.0

This is the final version of the game before it is deemed to be stable and completed. It mostly involves polishing what already exists, as well as adding tiny features (in other words, just picking off the low-hanging fruit).

Goals:

* Make the GameFiles.loadTree function throw an exception if the file has a version number it doesn’t know about. **[V0.2.2]**
* ~~When the AI attempts to load the global tree, make a try-catch block around it, and if an exception is thrown while loading the tree, rename the file to something else then inform the user about it (by throwing another exception, so the error box shows up). This does mean that the AI loses all of its data (kinda, the file still exists though) but it also prevents the game from suddenly becoming unplayable.~~ **[Cancel that, I forgot how my own code worked ~.~, basically, the AI passes a flag to GameFiles.loadTree so it doesn’t throw but simply returns null. This goal has already been met. Although… it made me aware that the flag never worked in the first place (time for more tests)]**
* When the player’s turn is over, the PlayerController should update the UI to say something like “The AI is thinking”, so it feels a bit more natural when the AI is taking a while to figure out the next move. **[V0.2.3]**
* Add an item to the GUI’s menu that allows the user to select a file, and that file is then merged into their global tree. Call it something like ‘Load External Data’, and give it a tooltip explaining its function. This is useful, because it allows the user to import someone else’s global tree, giving their own AI more data to work with.
* Currently, the MainWindow doesn’t provide any functions for the PlayerController the modify it, the controller has to manually edit the GUI itself. Instead, provide functions such as “MainWindow.modifyText”, “MainWindow.onGameStart”, ”MainWindow.onGameEnd”, etc. so the controller has less knowledge about the GUI, and so MainWindow knows more about the state of the game. This will allow me, for example, to only let the user use the ‘Load External Data’ button if no game is running, but there is currently no reliable way for the MainWindow to know if a game is running without a function such as ‘MainWindow.onGameEnd’. **[V0.2.1]**
* When the game is first loaded, display a message box detailing what tic-tac-toe is, and how to play it. Add a ‘help’ button to the menu so this box can be brought back up. **[V0.2.2]**
* More tests! I’m not terribly sure how well it would work, but I could fabricate calls to things like the function that is called when a grid button is clicked, and see if the results are correct.
* Make sure that every non-trivial function has a documentation comment.
* Modify the ISerialisable interface so that it takes a version number. **[V0.2.2]**
* Make Nodes and Hashes use a new, compressed format to store their data inside a file. **[V0.2.2]**
* Once MainWindow has been refactored to provide new functions to use, provide a way to lock/unlock the player from performing moves, so PlayerGUIController doesn’t have to clear the message queue each time. **[V0.2.1]**
* Remove the placeholder text in the GUI, so things like “[User piece here]” doesn’t display when the game is opened. **[V0.2.3]**

## V0.2.1

Achieved:

* Create ‘MainWindow.updateText’ which is a function used to update the top and bottom text shown on screen. This means code no longer has to manually reference the labels.
* Create ‘MainWindow.onEndMatch’ which is called by the PlayerGUIController whenever a match ends, or by the game loop if an exception is thrown during a match.
* Add MainWindow.Flags, which is an enum of flags used to keep track of certain things.
* Add a mechanism into MainWindow which prevents the creation of PlayerPlaceMessages unless the MainWindow.Flags.CanPlacePiece flag is set. The only way to set this flag is through the MainWindow.unlockBoard function, which the PlayerGUIController now does.

This version focuses completely on ‘fortifying’ the MainWindow class. This is accomplished by providing functions to do certain things (such as updating text on screen) so code no longer has to manually reference the controls, as well as making it stricter on how the player can influence the program (although, this is not noticeable to the player).

MainWindow also contains a bit more validation code to ensure it is more correct.

It should be noted, that at first, the game loop would call onEndMatch once a match finishes successfully, but this introduced a very noticeable delay from ‘ending match’ to ‘start button reappears’, making the UI feel sluggish, so I put the onEndMatch call into PlayerGUIController’s code to make it happen faster.

With the change that introduced ‘MainWindow.unlockBoard’, it now means the PlayerGUIController no longer has to clean the message queue, while still allowing the user to only select a single move. This behaviour feels more ‘correct’ to me, than having it clean the message queue just as a workaround to a bug.

## V0.2.2

Achieved:

* Throw an exception in GameFiles.loadTree if the tree’s file version is higher than supported.
* Add the ‘version’ parameter to ISerialisable.deserialise, so the class knows the format of the input data.
* Bump the TREE file format to version 2.
* Hash.serialise and Hash.deserialise now use their TREE version 2 format.
* Node.serialise and Node.deserialise now use their TREE version 2 format.
* Add a help box that the game will show when it’s ran for the first time. (This was supposed to be in version 0.2.3, but I forgot to bump the version up)

This update was mainly focused on making the game handle serialising its data more efficiently.

An interesting thing to note, is that when the exception was added to GameFiles.loadTree, it made me aware during testing that the code that constructs the AI wasn’t protected by a try-catch statement which meant that the game simply crashed instead of displaying an error message. This was fixed, of course.

The new TREE version 2 format for the Board.Hash class now results in only **3** bytes per serialised hash, whereas TREE version 1 resulted in **12** bytes per hash. This is achieved by using as many bits as possible for the serialised data, and results in a **75%** reduction in size.

Less impressively, the TREE version 2 format for the Node class goes from **13** bytes (excluding the hash it serialises) to **10** bytes. Roughly a **23%** reduction.

## V0.2.3

Achieved:

* Add an item onto the menu that, when clicked, displays the help box.
* Fix a bug where, if the user selected a non-empty slot, then the player controller wouldn’t use MainWindow.unlockBoard, preventing the user from placing a piece, making the game ‘soft-lock’. This bug was introduced with the new mechanism introduced in 0.2.1 for placing pieces on a board.
* Remove the placeholder text from the GUI.
* Change some on-screen text to show “It is your turn” when it’s the player’s turn, and “The AI is thinking…” when it’s the AI’s turn.
* Improve documentation and code style of all the code in the project.

# Chronological Order of Development

This table is a compilation of every development point from every version of the game and is placed in chronological order. This is here as evidence of the game’s iterative development.

All dates are taken from when the changes were added to the git repository.

It should also be noted that a few points not mentioned earlier in the document will be present in this table.

|  |  |  |
| --- | --- | --- |
| Description | Version | Date |
| Have a way to hash the game board | 0.0.1 | 5/12/2016 11:56 PM |
| Have a way to represent a tree of moves | 0.0.1 | 15/12/2016 8:41 AM |
| Have a way to calculate the statistically best move to make | 0.0.1 | 15/12/2016 10:10 AM |
| Include this document | 0.0.1 | 15/12/2016 10:36 AM |
| Add basic serialisation support | 0.0.2 | 26/12/2016 11:50 PM |
| Implement serialisation for the Hash class | 0.0.2 | 26/12/2016 11:50 PM |
| Remove the MoveTree class, and move its functionality into the Node class | 0.0.2 | 27/12/2016 00:03 AM |
| Implement serialisation for the Node class | 0.0.2 | 27/12/2016 00:39 AM |
| Add the Board and Controller classes | 0.0.2 | 28/12/2016 00:11 AM |
| Add the game logic thread, as well as a way for the UI and game threads to talk to each other | 0.0.3 | 28/12/2016 1:31 AM |
| Add the GUI, as well as the PlayerController class | 0.0.3 | 28/12/2016 4:21 AM |
| Fixed a bug in the win checking code, where a wrong slot was being checked | 0.0.3 | 28/12/2016 5:43 PM |
| Prevent the player from placing a piece in a non-empty slot | 0.0.3 | 28/12/2016 5:58 PM |
| Modify the Board class to support when two controllers tie | 0.0.3 | 28/12/2016 7:01 PM |
| When the user hovers their mouse over a slot in the GUI’s grid, change its background colour. Aka, make it more interactive. | 0.0.3 | 29/12/2016 3:48 PM |
| Add a label to the GUI, informing the user what piece they’re playing as | 0.0.3 | 29/12/2016 3:49 PM |
| Put the Hash class under the Board namespace | 0.0.4  0.1.0 | 04/01/2017 11:49 PM |
| Display the current version of the project in the window’s title | 0.1.1 | 07/01/2017 00:52 AM |
| Modify Node.walk to allow an Action<Node> to be passed to it | 0.1.1 | 07/01/2017 1:58 AM |
| Create the function Node.walkEveryPath | 0.1.1 | 07/01/2017 3:28 AM |
| Add a Debug window to easily view a tree of Nodes | 0.1.2 | 10/01/2017 4:58 PM |
| Create static variable Config.versionString | 0.1.2 | 10/01/2017 5:04 PM |
| Modify the Debug window so a piece of text on screen can be changed, so things like the AI can give some extra feedback | 0.1.2 | 11/01/2017 6:24 AM |
| Add the first version of the AI. It only uses its ‘doRandom’ algorithm, and has an untested, and unused ‘doStatisticallyBest’ algorithm.  (While the global move tree existed, there currently wasn’t any data going into it. This mean that the AI always had to fall back onto doRandom) | 0.1.2 | 11/01/2017 7:36 AM |
| Add a button to start a new match (also remove the requirement of having to restart the game to play more than one match) | 0.1.2 | 11/01/2017 7:46 AM |
| Add code to the AI so it merges its local move tree into the global one.  (After this was done, I then manually tested the AI’s doStatisticallyBest algorithm… and it worked without issue) | 0.1.2 | 11/01/2017 8:51 AM |
| Modify the Controller base class, so certain functions are given more information | 0.1.2 | 12/01/2017 9:16 AM |
| Add the MainWindow.reportException function, which will display an exception inside of a message box so the user knows something’s gone wrong. | 0.1.3 | 13/01/2017 6:55 AM |
| Add the GameFiles class | 0.1.3 | 13/01/2017 7:52 AM |
| Modify the AI so it saves/loads its global tree to a file.  (This surprisingly worked without any issue as well) | 0.1.3 | 13/01/2017 8:05 AM |
| Add the Node.merge function | 0.1.3 | 17/01/2017 00:13 PM |
| Improve Node.merge so the source tree (which goes into a destination tree) can have more than one path.  (If there were more than one path, it simply wouldn’t be merged over. The debug windows allowed me to catch this) | 0.1.3 | 17/01/2017 1:21 PM |
| Begin the writeup of the project’s report  (I did do this severely out of order, I admit) | 0.1.4 | 24/01/2017 3:11 PM |
| Add this table of chronological development | 0.1.4 | 24/01/2017 11:08 PM |
| Fixed a bug where the GUI wouldn’t update the 3x3 grid if the last piece placed was by the AI | 0.1.4 | 26/01/2017 10:14 PM |
| Format the list of bugs for v0.2.0 as a table, instead of a list of bullet points | 0.1.4 | 28/01/2017 2:44 AM |
| Fixed a bug where, if the player spam clicks empty slots on the 3x3 grid, it will queue up all of the moves and perform them one at a time | 0.1.4 | 29/01/2017 3:09 AM |
| Add a debug menu to the GUI. It comes with a debug function to throw an exception in the game thread | 0.1.4 | 29/01/2017 3:31 AM |
| Fixed a bug where, if the game thread threw an exception, then the game thread would be terminated; making the game unresponsive | 0.1.4 | 29/01/2017 3:47 AM |
| Fixed a bug where an error box is shown anytime the game is closed. | 0.1.4 | 29/01/2017 3:51 AM |
| Add Board.predict | 0.1.4 | 31/01/2017 3:00 AM |
| Allow a controller to use Board.predict, but using the other controller’s piece. (So the ‘X’ controller can use ‘O’ controller’s piece with Board.predict) | 0.1.4 | 31/01/2017 3:46 AM |
| Add the ‘doWinBlockCheck’ mode for the AI, albeit disabled. | 0.1.4 | 31/01/2017 3:56 AM |
| Remove the code for ‘doWinBlockCheck’. I can use a simple git command to get the code back. I just don’t want it using up space. | 0.1.4 | 31/01/2017 4:00 AM |
| Add a 25% chance to perform ‘doRandom’, if the AI’s current path has less than 25% chance of winning. | 0.1.4 | 31/01/2017 4:32 AM |
| Prevent the Node Debug windows from opening when DEBUG isn’t defined. | 0.1.4 | 31/01/2017 4:42 AM |
| Add MainWindow.updateText, as a way to update the text on the screen. | 0.2.1 | 16/02/2017 2:10 PM |
| Add MainWindow.onEndMatch, and MainWindow.Flags | 0.2.1 | 16/02/2017 2:35 PM |
| Add MainWindow.unlockBoard, and MainWindow.Flags.CanPlacePiece | 0.2.1 | 16/02/2017 3:05 PM |
| Throw exception in GameFiles.loadTree if the file version is not supported | 0.2.2 | 16/02/2017 4:10 PM |
| Add the ‘version’ parameter to ISerialisable.deserialise | 0.2.2 | 16/02/2017 4:25 PM |
| Implement Board.Hash’s ‘serialise’ and ‘deserialise’ functions for their TREE version 2 format. | 0.2.2 | 16/02/2017 5:32 PM |
| Implement Node’s ‘serialise’ and ‘deserialise’ functions for their TREE version 2 format. | 0.2.2 | 16/02/2017 5:45 PM |
| Add a help box that the game displays when it is ran for the first time. | 0.2.2 | 20/02/2017 4:24 PM |
| Add an item to the menu that displays the help box. | 0.2.3 | 23/02/2017 11:33 PM |
| Remove the placeholder text from the GUI. | 0.2.3 | 26/02/2017 11:39 PM |
| Fix a bug that prevented the user from placing their piece on the board. | 0.2.3 | 26/02/2017 11:42 PM |
| Change some text to “The AI is thinking…” | 0.2.3 | 28/02/2017 11:27 PM |
| Improve documentation and tests for the GameFiles class. | 0.2.3 | 28/02/2017 11:39 PM |
| Improve documentation and code style of all the code in the project. | 0.2.3 | 01/03/2017 00:01 AM  to 1:11 AM |